## Slide 1
Agile Adoption Criteria definition
Sep. 9th, 2015
Delivery Competency, GADC

## Slide 2: Objective
Promote Agile knowledge and mindset
Considering current situation in Sony IS that Waterfall development is the mainstream methodology & mindset and there’s very few experience of Agile, it’s better to firstly promote Agile knowledge and mindset instead of carrying out compulsive governance activity from the beginning.

## Slide 3: Application Flow
Step 1
Publish adoption criteria on GCM and GADC in FY15
Step 2
Promote Agile knowledge & mindset in FY16 by education
Step 3
Improve adoption criteria and define governance rules in FY17
Step 4
publish governance rules on RP materials from FY17

## Slide 4: Manifesto and Adoption Criteria
Responding To Change over following a plan
Customer Collaboration over contract negotiation
Working Software over comprehensive documentation
Individuals And Interactions over processes and tools
Agile Value
Agile Manifesto

## Slide 5: Basic principle
External factors(biz requirement)
Internal factors(PJ character)
Agile
Waterfall
Biz flexibility
Customer involvement
Rapid response to market
System independence(cohesion)
PJ decision power
Agile knowledge
PJ mgmt flexibility
Tool utilization
Tends to Agile
Tends to Waterfall
High
High
Low
Low

## Slide 6: Adoption Criteria
No | Category | Factors | Agile | Waterfall | Type
1 | External factors | Customer involvement | High *Customer can involve development actively. | Low *Customer don’t involve development | recommendatory
2 |  | Dynamic business need | High *Lack of clear definition of project *Lack of business requirements of project *Lots of changes, business priorities changes a lot per market demand or due to a technological advance for an innovative, creative or new project which require a lot of research and changes to it before launching the final product, needs flexibility | Low *highly detailed definition *highly detailed requirements *for building large scale items, following a proof of concept or prototype | recommendatory
3 |  | Customer flexibility for schedule and cost changes | High *Customer can tolerate the reality that dynamic business need would lead to schedule or cost changes. | Low *Customer can’t tolerate schedule or cost changes. | recommendatory
4 |  | Need for rapid time to market | High *Need to release products as soon as possible. | Low *Full package within a determined timeline | recommendatory
5 |  | Resolution capability of business | High *Business can be divided into some parts as iterations | Low *Fit into any kind of business | recommendatory
6 | Internal factors | Level of integrations with external systems | Low *Less in number, straightforward, easy or known | High *Numerous, unknown, complex | recommendatory
7 |  | Decision power of the project team | High *Rapid development, repetitive, trusted | Low *Subcommittees, steering committees, micromanaging executives | recommendatory
8 |  | Documentation need | Low *System enhancements, doing a repetitive work | High *Regulatory, legal, operational critical | recommendatory
9 |  | Project management constraint (Tracking, Control, Reporting) | Low *Complexity is low, budget and time constraints you have to calculate for changes in the project are low | High *Large budget or timeline constraint, finite resource timing, legal | recommendatory
10 |  | Software tool environment necessity | High *Need rapid release and cost down by automation tool. | Low *In the case of quality and final delivery, do not care whether to use tools. | recommendatory
11 |  | Necessity of knowledge about related methodology or support roles | High *Members need to know agile knowledge or project can get enough support from others. | Low *Members only need to know about part of water fall flow. | mandatory
12 |  | Necessity of Corporate Internal Control Review (CICR) | Low *System which is not in CICR scope can apply in Agile. | High *System which is in CICR scope should apply in water fall. | recommendatory

## Slide 7: Adoption Criteria
No | Category | Factors
1 | External factors | Customer involvement
2 |  | Dynamic business need
3 |  | Customer flexibility for schedule and cost changes
4 |  | Need for rapid time to market
5 |  | Resolution capability of business
6 | Internal factors | Level of integrations with external systems
7 |  | Decision power of the project team
 |  | Documentation need
8 |  | 
9 |  | Project management constraint (Tracking, Control, Reporting)
10 |  | Software tool environment necessity
11 |  | Necessity of knowledge about related methodology or support roles
12 |  | Necessity of Corporate Internal Control Review (CICR)
Twelve Principles of Agile | No
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software. | 1
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage. | 2
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale. | 3
Business people and developers must work together daily throughout the project. | 4
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done. | 5
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation. | 6
Working software is the primary measure of progress. | 7
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely. | 8
Continuous attention to technical excellence and good design enhances agility. | 9
Simplicity--the art of maximizing the amount of work not done--is essential. | 10
The best architectures, requirements, and designs emerge from self-organizing teams. | 11
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly. | 12

## Slide 8: Manifesto and Adoption Criteria
②Dynamic business need
④Need for rapid time to market
⑤Resolution capability of business
⑨Project management constraint
Responding To Change over following a plan
①Customer involvement
③Customer flexibility for schedule and cost changes
Customer Collaboration over contract negotiation
⑧Documentation need
Working Software over comprehensive documentation
⑦Decision power of the project team
⑪Necessity of knowledge about related methodology or support roles
⑩Software tool environment necessity
⑫Necessity of Corporate Internal Control Review (CICR)
Individuals And Interactions over processes and tools
Agile Value
⑥Level of integrations with external systems
Agile Manifesto
Adoption Criteria

## Slide 9
EOF